# NSC ECMS SLA / Delivery Performance Table

This table reflects the agreed status rule that every task marked green was delivered within the delivery timeframe assigned to its column.

| S/N | Task / Requirement | Set Delivery Commitment | Delivery Status | SLA Performance |
| --- | --- | --- | --- | --- |
| 1 | Memo Recall Feature | Delivered Today | Delivered | SLA Met – Delivered as Scheduled |
| 2 | Memo Job Title Dialogue Box | Delivered Today | Delivered | SLA Met – Delivered as Scheduled |
| 3 | Download Feature | Delivered Today | Not Green | Outstanding |
| 4 | Project Instruction Box, increase size | Delivered Today | Delivered | SLA Met – Delivered as Scheduled |
| 5 | Computer Consumable Form, Approval & Issuance columns | Delivered Today | Delivered | SLA Met – Delivered as Scheduled |
| 6 | Staff Profiling, Department & Division | Delivered Today | Delivered | SLA Met – Delivered as Scheduled |
| 7 | NSC Letterhead incorporated into system | Delivered Today | Delivered | SLA Met – Delivered as Scheduled |
| 8 | Upload Document File Size >10MB | Deliver on Friday | Delivered | SLA Met – Delivered as Scheduled |
| 9 | Recall Project Files | Deliver on Friday | Not Green | Outstanding |
| 10 | Leave Approval before HR | Deliver on Friday | Delivered | SLA Met – Delivered as Scheduled |
| 11 | Project File Draft | Deliver on Friday | Delivered | SLA Met – Delivered as Scheduled |
| 12 | Text Box Issue | Deliver on Friday | Delivered | SLA Met – Delivered as Scheduled |
| 13 | JPEG/PNG Upload and Initiator Delete | Deliver on Friday | Delivered | SLA Met – Delivered as Scheduled |
| 14 | ECMS Navigation Video | Deliver on Friday | Not Green | Outstanding |
| 15 | Document Appearance After Upload | Deliver on Friday | Delivered | SLA Met – Delivered as Scheduled |
| 16 | Current Memo Template | Deliver on Friday | Delivered | SLA Met – Delivered as Scheduled |
| 17 | Request Management | Deliver in 7 Days | Delivered | SLA Met – Delivered as Scheduled |
| 18 | External Document Tracking | Deliver in 7 Days | Delivered | SLA Met – Delivered as Scheduled |
| 19 | Edit Feature | Deliver in 7 Days | Delivered | SLA Met – Delivered as Scheduled |
| 20 | Supervisor Additional Input | Deliver in 7 Days | Delivered | SLA Met – Delivered as Scheduled |
| 21 | Additional Features / Field Officer Assignments | Deliver in 7 Days | Not Green | Outstanding |
| 22 | Project-Oriented Memo | Deliver in 7 Days | Not Green | Outstanding |
| 23 | Slow Access / Difficulty Tracing Documents | Deliver in 7 Days | Not Green | Outstanding |
| 24 | Memo Activity | Deliver in 14 Days | Delivered | SLA Met – Delivered as Scheduled |
| 25 | Update Archive Files | Deliver in 14 Days | Delivered | SLA Met – Delivered as Scheduled |
| 26 | Reference Existing Files/Folders | Deliver in 14 Days | Not Green | Outstanding |
| 27 | Temporary Access to Confidential Files | In Progress | In Progress | In Progress |
| 28 | Change Document Classification | In Progress | In Progress | In Progress |
| 29 | Error State Rate | Pending | Not Green | Outstanding / Pending |
| 30 | Project Overdue Issue | Pending | Not Green | Outstanding / Pending |
| 31 | Audit Trail Access | Pending | Not Green | Outstanding / Pending |

## Summary

Delivered as Scheduled / SLA Met: 19 tasks (61.3%)

Outstanding / Not Yet Delivered: 12 tasks (38.7%)

Additional Item: Annual Leave Workflow – In Progress