ECMS – CORRECTIONS AND SUGGESTIONS

| S/N | ACTION POINTS | ACTION BY | STATUS | REMARK |
| --- | --- | --- | --- | --- |
| 1 | Memo Recall feature | Grey Dots Ltd | PENDING | NO RECALL BUTTON |
| 2 | Memo Job title Dialogue box | Grey Dots Ltd | COMPLETED |  |
| 3 | Download feature | Grey Dots Ltd | PENDING | INITIATOR SHOULD HAVE READ ONLY AND DOWNLOAD OPTIONS |
| 4 | Project Instruction Box – size should be increased | Grey Dots Ltd | COMPLETED |  |
| 5 | Computer Consumable Form – include Approval & Issuance columns, rearrange sequence. | Grey Dots Ltd | PENDING |  |
| 6 | Staff Profiling – Include Department & Division | Grey Dots Ltd | COMPLETED |  |
| 7 | NSC Letter head – Incorporated into the system | Grey Dots Ltd | PENDING |  |
| 8 | Upload document file size – Increase to more than 10mb file | Grey Dots Ltd | PENDING | PENDING |
| 9 | Recall Project Files – Allow Project file recall | Grey Dots Ltd | PENDING |  |
| 10 | Leave Approval – Include approval from immediate Supervisor before submitted to HR | Grey Dots Ltd | PENDING | *The leave request must first get to the Head of the Department before proceeding to HRM *HRM should notify Finance to prepare payment for annual leave allowance *The applicant should be notified and the Head of the Department should be copied. Note: Only annual leave requires notification of Finance |
| 11 | Draft - Inability to save work as drafts | Grey Dots Ltd | PENDING |  |
| 12 | Text Box – Paragraphs and sentences are merged when sent. | Grey Dots Ltd | PENDING |  |
| 13 | Picture upload - Make available JPEG and PNG format and delete option only for the initiator when uploading supporting documents | Grey Dots Ltd | PENDING | Delete option should be available to the initiator only |
| 14 | Archived Files – Allow access to old files and file retrievals | Grey Dots Ltd | PENDING |  |
| 15 | Video on ECMS navigation – Make available ECMS YouTube video | Grey Dots Ltd | PENDING |  |
| 16 | Folder Creation – Allow for individual file creation | Grey Dots Ltd | PENDING |  |
| 17 | Appearance of document after upload – Reconfigure settings | Grey Dots Ltd | PENDING | Enable preview features |
| 18 | MEMO – Review to reflect current Memo template | Grey Dots Ltd | PENDING |  |
| 19 | Request Management – Should be fully onboarded | Grey Dots Ltd | PENDING | The request management should tally with the existing templates |
| 20 | Tracking of External Document Submissions – Make available | Grey Dots Ltd | PENDING |  |
| 21 | Edit Feature – Should be provided | Grey Dots Ltd | COMPLETED |  |
| 22 | Additional Input – Create Avenue for Supervisors to make inputs on documents before sending to HOD | Grey Dots Ltd | COMPLETED |  |
| 23 | Additional Features – System should allow for additional features to cover additional schedules i.e Field Officer assignments | Grey Dots Ltd | PENDING |  |
| 24 | Project Oriented Memo- (Discuss with the consultant) (assign, remark) | Grey Dots Ltd | PENDING | Project Oriented Memo should bypass the creation of project file |
| 25 | ECMS Access is slow and also Difficulty in tracing Documents. | Grey Dots Ltd | PENDING | Response Time (Slow) |
| 26 | Work done on Memo should reflect as activity | Grey Dots Ltd | PENDING |  |